# Plan: Remote and Postal Software Supplier Audit

This is a ready-to-use audit plan for a remote or postal (documentary) audit of a software supplier. Replace every <<FILL: ...>> placeholder with your own specifics, set your document numbers and dates, and route it through your normal document control. A worked filled specimen follows the template. This is general guidance to adapt, not regulatory advice. Verify each cited regulation against the current source before you rely on it.

# Document control header

| Field | Entry |
| --- | --- |
| Audit title | Software Supplier Audit: <<FILL: supplier / product>> |
| Document number | <<FILL: audit plan ID>> |
| Audit type | <<FILL: remote / postal>> |
| Lead auditor | <<FILL>> |
| Date(s) | <<FILL>> |
| Governing SOP | <<FILL: software supplier assessment SOP-ID>> |

# 1. Objective and scope

State why this audit is being run and what it covers.

| Field | Entry |
| --- | --- |
| Objective | Confirm the supplier's quality system and SDLC are sound enough to rely on for <<FILL: product and version>> |
| Product and version in scope | <<FILL>> |
| Risk tier (from the assessment) | <<FILL: High / Medium>> |
| Areas in scope | QMS, requirements and traceability, testing, defect management, change and release, security and hosting |
| Areas out of scope | <<FILL>> |

# 2. Audit team and supplier contacts

| Role | Name | Note |
| --- | --- | --- |
| Lead auditor | <<FILL>> |  |
| Software-literate SME | <<FILL>> | Required for SDLC evaluation |
| QA observer | <<FILL>> |  |
| Supplier quality contact | <<FILL>> |  |
| Supplier technical contacts | <<FILL: a developer and a tester, not only the quality manager>> |  |

# 3. Document request list (send 2 to 4 weeks ahead)

| # | Requested item | Pre-read or live | Received? |
| --- | --- | --- | --- |
| 1 | Current QMS certificate(s) and scope (ISO 9001 / 13485) | Pre-read | <<FILL>> |
| 2 | Index of SDLC procedures with version and approval dates | Pre-read | <<FILL>> |
| 3 | Requirements-to-test traceability for the version in scope (redacted) | Pre-read | <<FILL>> |
| 4 | Test strategy and the test / validation summary for the version | Pre-read | <<FILL>> |
| 5 | Defect severity definitions and a defect-log extract | Pre-read | <<FILL>> |
| 6 | Change and release procedure plus a recent release record | Pre-read | <<FILL>> |
| 7 | Security: SOC 2 Type II or ISO 27001 report; vulnerability and patch policy | Pre-read | <<FILL>> |
| 8 | Backup, restore, and disaster-recovery summary (hosted products) | Pre-read | <<FILL>> |
| 9 | Subcontractor / open-source component control approach | Pre-read | <<FILL>> |

# 4. Live agenda (remote audit)

| Time | Session | Notes |
| --- | --- | --- |
| <<FILL>> | Opening meeting: scope, attendees, screen-share ground rules |  |
| <<FILL>> | QMS walkthrough: document control, training, CAPA |  |
| <<FILL>> | Live SDLC evidence: supplier opens their real requirements, test, and defect tools | Sample per section 5 |
| <<FILL>> | Change and release: open a recent release record live |  |
| <<FILL>> | Security and hosting review |  |
| <<FILL>> | Interviews: a developer and a tester |  |
| <<FILL>> | Closing meeting: preliminary observations, agree facts, report timeline |  |

# 5. Sampling strategy (defeat the curated demo)

Name the records yourself in the live session; do not accept the records offered.

Trace at least one requirement end to end: requirement to design reference to code reference to test result.

Ask to see a failed test and how it was investigated and closed.

Sample across at least two recent releases, not one.

For a hosted product, ask the supplier to show real access-control and audit-trail configuration, not slides.

# 6. Postal (documentary) audit specifics

When the audit is postal rather than live:

Request objective evidence (redacted real records), not statements.

Specify the exact version so the evidence matches what you will run.

Require a signed attestation from the supplier's quality function that the evidence is true and current.

Score the package against a checklist and issue a formal report just as for a live audit.

Escalate to a remote or on-site audit if the package raises a question you cannot resolve on paper.

# 7. Finding classification

| Severity | Meaning |
| --- | --- |
| Critical | A failure that undermines reliance; the supplier work cannot be trusted as-is |
| Major | A significant gap requiring CAPA before reliance is acceptable |
| Minor | A gap that does not block reliance but needs correction |
| Observation | A recommendation, no nonconformity |

# 8. Acceptance criteria for the audit

The agenda areas were covered and the requested documents were received or their absence noted.

At least one requirement was traced end to end and a failed test was examined.

Records were sampled across two or more releases (live) or objective evidence with attestation was provided (postal).

A developer and a tester were interviewed (live).

Findings are classified and an audit report is issued with the reliance recommendation.

# 9. Report structure

Supplier and product; scope and method; team and dates; evidence examined (named records); findings by severity with CAPA and due dates; the reliance recommendation feeding the assessment report; conclusion; auditor signatures.

# 10. References

FDA Computer Software Assurance final guidance (24 September 2025); EU GMP Annex 11 sections 3.1 and 3.2; PIC/S PI 011; GAMP 5 Second Edition (described in original wording). Confirm current versions before issue.

# 11. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Lead auditor | <<FILL>> |  |  |
| QA | <<FILL>> |  |  |

──────────────────────────────

# Filled specimen

A remote audit plan executed for an example configured EBR platform (illustrative).

| Field | Entry |
| --- | --- |
| Supplier / product / version | Example EBR vendor / EBR platform / 5.2 |
| Type and tier | Remote audit, tier High |
| Records named live | Requirement REQ-441 traced to test TC-441; failed test TC-388 and its resolution; release records 5.1 and 5.2 |
| Interviews | One developer (build pipeline), one QA tester (regression suite) |
| Findings | Major: no regression evidence for the 5.2 point release. CAPA: supplier to provide regression report, due 21 June 2026, reliance on 5.2 held until received |
| Reliance recommendation | Approve reliance on delivered workflow engine and standard reports once the regression evidence is received; test configured review steps and custom calculations in-house |

The audit found a real gap (missing regression evidence) precisely because the auditor named the records and sampled two releases instead of accepting the demo.

# Common inspection findings this plan prevents

An audit that reviewed the quality manual but never examined software engineering evidence.

A "sales demo" audit where the supplier showed only polished records.

A postal audit that was a glorified questionnaire with no objective evidence or attestation.

Reliance on a point release whose regression testing was never confirmed.

# How to adapt this plan

Set the document number and link the governing SOP.

Tune the document request list and agenda to the product type.

Keep the sampling strategy intact; it is the part that finds real gaps.

Feed the reliance recommendation into the supplier assessment report.

Confirm the references against current published versions before issue.